Scrum Meeting 1

4/27/2020 3-4 PM

**First leaders**

**Product Owner:** Evan Nordin

**Scrum Master:** Anthony Quintero

**Team Member:** Ben Yokoyama

Preston Fenimore

Brandon Worgull

We talked about 12 hrs/week\*2 weeks = 24 hrs \* 5 people = 120 hr development Sprint \* .75 theoretical capacity = 90 hrs work total

**Platform/Tools:** Instagram Python 3/Selenium/Pandas/Anaconda/Discord/Snapchat/Github

**Sprint 1 Backlog**

**Challenges:** Lack of coding experience with Python/Not meeting in person

Create checklists for stories Story Board/Trello: Set up Story, To Do, In Process, To Verify, Done columns

Setup Github